ENTERPRISE INFORMATION GOVERNANCE

# Implementation Roles
and Cross-Functional
Product Assessment

A role-led, threat-aware implementation review of the existing 346-feature Enterprise KMS blueprint.

| BASELINE | REVIEW INVENTORY |
| --- | --- |
| Existing scope | 22 modules • 346 previously defined feature requirements |
| Implementation structure | 44 specialist responsibilities • 26 operational role templates |
| Assurance and decisions | 35 tracked product risks • 22 architecture decisions |
| Change analysis | 14 conditional baseline-priority revisions • 15 design conflicts |
| Reference date | 20 October 2026 • proposed requirements, not implemented software |

Prepared to accompany, not replace, the Enterprise KMS 346-Feature Requirements Blueprint and Tracker. This document does not constitute a security certification, compliance finding or software delivery.

Role IDs, module IDs, decision IDs, risk IDs and gate IDs are reusable keys for procurement, staffing, engineering tickets, test cases and formal signoffs.

# 1. Scope and interpretation

The proposed product combines independent subsidiary governance, enterprise DMS/KMS functionality, optional Zero-Knowledge content, records controls, AI-assisted discovery and multilingual interfaces. Its trust model includes a WordPress integration boundary and an independent document/identity service. A WordPress administrator is NOT by default a repository administrator or decryption authority.

Required interpretation: An implementation role is an accountable discipline, not necessarily a distinct full-time employee. A single team member may cover several compatible roles; independent assessors, key trustees, and conflict-of-interest checks must not be collapsed into the people they verify.

Assessment method: Reviewed the 22 module headings and 346 feature IDs in the supplied blueprint; mapped required specialists to module ownership, cryptographic/authorization consequences, operating roles, evidence, and phase gates.

Risk vocabulary: Blocker = cannot claim high-assurance production readiness until resolved. High = address before affected feature is enabled or formally govern residual risk. Medium = planned control and tracked verification. No software can be promised defect-free.

Core architectural constraint: Zero-Knowledge contents cannot be meaningfully processed by ordinary server-side OCR, AI, converters or malware scanners without exposing plaintext or adopting a different threat model. The feature availability matrix must be enforced, not implied.

Scope boundaries: Local regulatory regimes, deployment country, number and sensitivity of users, identity-provider choice, data volumes, hosting model, security certifications, procurement contracts, and numerical SLOs still require sponsor signoff.

# 2. Implementation role catalog

44 distinct responsibilities are grouped into strategy, business information governance, security/assurance and engineering. Prioritize the R07/R19/R20/R21/R28/R29/R31/R37 trust-boundary work before expanding AI or visual features.

## Strategy & delivery  (10)

R01  EXECUTIVE SPONSOR

Mission: Own business case, funding, risk appetite and final business authorization.

Outputs: Approved charter; budget envelope; risk acceptance boundaries.     Engagement: Decision-maker; All.

R02  HOLDING-COMPANY GOVERNANCE CHAIR

Mission: Resolve conflicts between group oversight and subsidiary autonomy.

Outputs: Group governance policy; escalation and veto process.     Engagement: Decision-maker; All.

R03  PRODUCT OWNER / PRODUCT DIRECTOR

Mission: Own roadmap, value hypotheses, scope, acceptance and product trade-offs.

Outputs: Product vision; prioritization; signed acceptance criteria.     Engagement: Core; All.

R04  PROGRAM / DELIVERY MANAGER

Mission: Run dependencies, milestones, resourcing, delivery risks and release governance.

Outputs: Integrated program plan; RAID log; gate evidence pack.     Engagement: Core; All.

R05  BUSINESS ANALYST / REQUIREMENTS ENGINEER

Mission: Convert workflows into detailed, testable specifications across entities.

Outputs: Process maps; user stories; traceability; acceptance scenarios.     Engagement: Core; Discovery–release.

R06  ENTERPRISE ARCHITECT

Mission: Ensure integration with IT strategy, identity estate and governance framework.

Outputs: Architecture principles; capability map; integration boundaries.     Engagement: Core / fractional; Discovery–design.

R07  SOLUTION ARCHITECT / TECHNICAL LEAD

Mission: Own system-wide design, architecture decision records and interfaces.

Outputs: Threat-aware architecture; API boundaries; ADRs.     Engagement: Core; Design–release.

R08  FINOPS / FINANCIAL ANALYST

Mission: Model storage, compute, OCR, AI, network egress, keys and long-term cost.

Outputs: TCO model; tenant chargeback and budget guardrails.     Engagement: Fractional; Planning–operations.

R09  PROCUREMENT AND THIRD-PARTY RISK LEAD

Mission: Assess IdP, hosting, KMS, converters, AI and signature vendors.

Outputs: Vendor due diligence; DPAs; exit conditions and SLAs.     Engagement: Fractional; Design–operations.

R10  CHANGE AND ADOPTION MANAGER

Mission: Lead stakeholder engagement, phased rollout, communications and training.

Outputs: Adoption plan; pilot feedback; organizational readiness.     Engagement: Core / fractional; Pilot–operations.

## Business & information  (8)

R11  SUBSIDIARY REPRESENTATIVES / UAT LEADS

Mission: Represent each company and validate delegated administration workflows.

Outputs: 10-tenant UAT scenarios; local policy signoffs.     Engagement: Distributed business owners; Discovery–pilot.

R12  RECORDS AND INFORMATION GOVERNANCE LEAD

Mission: Own classification, controlled records, retention, legal holds and disposition.

Outputs: File plan; schedules; disposition protocol; audit evidence.     Engagement: Required domain owner; Design–operations.

R13  LEGAL COUNSEL AND EDISCOVERY SPECIALIST

Mission: Define statutory records, electronic evidence and contractual sharing rights.

Outputs: Jurisdiction matrix; legal holds; signature rules; disclosure playbooks.     Engagement: Specialist / legal signoff; Design–operations.

R14  PRIVACY OFFICER / DPO

Mission: Resolve controller/processor duties, minimization, transfers and subject requests.

Outputs: DPIA; lawful-basis map; erasure and transfer procedures.     Engagement: Independent oversight; Design–operations.

R15  KNOWLEDGE ARCHITECT / TAXONOMY SPECIALIST

Mission: Structure wiki, canonical policy knowledge, metadata quality and ownership.

Outputs: Taxonomy; editorial governance; content quality indicators.     Engagement: Core / fractional; Design–operations.

R16  UX RESEARCHER / PRODUCT DESIGNER

Mission: Design usable multi-tenant workflows and high-stakes warnings.

Outputs: Journey maps; interaction prototypes; usability research.     Engagement: Core; Discovery–release.

R17  LOCALIZATION LEAD AND 13-LANGUAGE REVIEWERS

Mission: Own locale glossary, native review, RTL, linguistic correctness.

Outputs: Locale specification; translation memory; signoff for 13 languages.     Engagement: Specialists; not 13 full-time staff; Design–release.

R18  ACCESSIBILITY SPECIALIST

Mission: Measure keyboard, screen-reader, cognitive and bidirectional usability.

Outputs: WCAG 2.2 AA audit; manual assistive-technology reports.     Engagement: Specialist / independent test; Design–release.

## Security & assurance  (9)

R19  APPLICATION SECURITY AND THREAT-MODEL ARCHITECT

Mission: Threat-model every entry point, isolation boundary and document operation.

Outputs: Threat model; abuse cases; ASVS verification mapping.     Engagement: Core / independent review; Design–operations.

R20  CRYPTOGRAPHIC PROTOCOL ENGINEER

Mission: Design E2EE, recipient identity, keys, recovery and algorithm agility.

Outputs: Protocol design; test vectors; client integrity assumptions.     Engagement: Specialist; critical; Design–security acceptance.

R21  IAM / PAM ARCHITECT

Mission: Own SSO, SCIM, tenant memberships, policy evaluation and privilege boundaries.

Outputs: Identity model; policy decision specification; SoD rules.     Engagement: Core / specialist; Design–operations.

R22  CLOUD AND PLATFORM SECURITY ENGINEER

Mission: Harden storage, KMS, network, secret handling, workloads and tenancy.

Outputs: Least privilege policies; hardening baselines; attack-path tests.     Engagement: Core / specialist; Design–operations.

R23  SOC AND INCIDENT-RESPONSE LEAD

Mission: Define detection, triage, containment, evidence and breach notifications.

Outputs: Detection rules; playbooks; response exercises.     Engagement: Operational owner; Pilot–operations.

R24  INDEPENDENT PENETRATION TESTER / RED TEAM

Mission: Attempt cross-tenant access, WordPress takeover and lateral movement.

Outputs: Independent findings; retest attestation; exploit-based proof.     Engagement: Independent; release-blocking; Pre-release & periodic.

R25  INDEPENDENT CRYPTOGRAPHY/SECURITY ASSESSOR

Mission: Challenge protocol, device trust, key recovery and claims independently.

Outputs: Assurance report; review of threat model and test vectors.     Engagement: Independent; release-blocking; Design & pre-release.

R26  KEY RECOVERY TRUSTEE / CUSTODIAL COMMITTEE

Mission: Approve exceptional key recovery with quorum and conflict-of-interest controls.

Outputs: Trustee roster; dual-control runbook; recovery drill evidence.     Engagement: Operational; separate from engineering; Pilot–operations.

R27  COMPLIANCE / INTERNAL AUDIT LEAD

Mission: Assess control design and effectiveness, evidence and audit independence.

Outputs: Control matrix; exception register; audit plan.     Engagement: Oversight / independent; Design–operations.

## Product engineering  (17)

R28  WORDPRESS PLUGIN ENGINEER

Mission: Build low-privilege integration, admin links, secure upgrades and REST bridge.

Outputs: Signed plugin; WP capability boundaries; upgrade tests.     Engagement: Core; Build–operations.

R29  BACKEND AND API ENGINEER

Mission: Implement tenants, entitlements, document and lifecycle APIs.

Outputs: Versioned API; authorization middleware; event flows.     Engagement: Core, multiple; Build–operations.

R30  WEB FRONTEND ENGINEER

Mission: Build dashboards, dialogs, document workflows and accessibility.

Outputs: Responsive, internationalized web client and component library.     Engagement: Core, multiple; Build–operations.

R31  DATA ARCHITECT / DATABASE ENGINEER

Mission: Define tenant isolation, metadata evolution, transactions and query controls.

Outputs: Logical model; isolation constraints; data lifecycle design.     Engagement: Core; Design–operations.

R32  STORAGE, CONVERSION AND FILE-PROCESSING ENGINEER

Mission: Build encrypted object paths, import pipeline and sandboxed previews.

Outputs: Storage adapters; scanning/quarantine; conversion sandboxes.     Engagement: Core; Build–operations.

R33  WORKFLOW / BUSINESS-PROCESS ENGINEER

Mission: Implement state machines, approval delegation, retries and audit binding.

Outputs: Versioned workflow engine; simulation and escalation tests.     Engagement: Core / specialist; Build–operations.

R34  SEARCH / INFORMATION RETRIEVAL ENGINEER

Mission: Handle metadata search, multilingual analyzers and mode-appropriate indexing.

Outputs: Search design; relevance evaluation; index isolation tests.     Engagement: Specialist; Enterprise phase.

R35  AI / ML ENGINEERING LEAD

Mission: Build permission-trimmed retrieval, evaluation, output controls and provider policy.

Outputs: AI risk tests; grounded retrieval; model and cost governance.     Engagement: Specialist; Enterprise phase.

R36  INTEGRATION / CONNECTOR ENGINEER

Mission: Build OIDC/SAML/SCIM, M365, webhooks and enterprise connectors.

Outputs: Connector contracts; event replay; permission mapping tests.     Engagement: Core / specialist; Build–operations.

R37  TRUSTED-CLIENT AND MOBILE/DESKTOP ENGINEER

Mission: Build independent signed client, E2EE device enrollment, offline protection.

Outputs: Trusted client; release signing; platform key storage and sync tests.     Engagement: Core; critical for E2EE; Design–operations.

R38  DEVOPS / PLATFORM ENGINEER

Mission: Build infrastructure-as-code, CI/CD, isolated environments and delivery chain.

Outputs: IaC; provenance; scans; rollback and deployment pipelines.     Engagement: Core; Build–operations.

R39  SRE / DISASTER-RECOVERY ENGINEER

Mission: Engineer SLOs, backup recoverability, observability and controlled restoration.

Outputs: SLO design; RTO/RPO drills; runbooks; capacity forecasts.     Engagement: Core / specialist; Build–operations.

R40  QA AUTOMATION / TEST ARCHITECT

Mission: Own unit, integration, security regression, contract and E2E coverage.

Outputs: Test pyramid; requirement-to-test traceability; release reports.     Engagement: Core, multiple; Build–operations.

R41  PERFORMANCE / CAPACITY ENGINEER

Mission: Test upload, search, 10-tenant concurrency, worst-case workflows.

Outputs: Load model; benchmarks; capacity limits and budgets.     Engagement: Specialist; Before pilot & scale.

R42  MIGRATION AND DATA-QUALITY ENGINEER

Mission: Move legacy documents, ACLs, versions and metadata without leakage.

Outputs: Dry-run reports; integrity manifests; reconciliation.     Engagement: Specialist; Pilot–rollout.

R43  TECHNICAL WRITER AND TRAINING DESIGNER

Mission: Explain end-user actions, admin policies, supported security modes and limits.

Outputs: Product documentation; API docs; localized training materials.     Engagement: Specialist; Build–operations.

R44  SUPPORT / CUSTOMER SUCCESS ENGINEER

Mission: Design safe diagnostics, support access and long-term service adoption.

Outputs: Support playbooks; escalation; no-plaintext debug tools.     Engagement: Operational; Pilot–operations.

# 3. Staffing model and accountability separation

This program requires multiple concurrent workstreams, not 44 permanent employees. The roles above can be organized as the following teams; capacity depends on document volume, security assurance level, supported integrations, delivery timeline and implementation model.

| Workstream | Lead and core disciplines | Non-delegable decision / independent reviewer |
| --- | --- | --- |
| Product and governance | R03, R04, R05, R11, R12, R13, R14 | R01 funds and accepts risk; R02 resolves group/subsidiary policy conflicts. |
| Identity and isolation | R07, R21, R29, R31 | Independent AppSec review by R19 and attack testing by R24. |
| Cryptography and trusted clients | R20, R37, R32 | R25 independently evaluates protocol; R26 separately governs recovery. |
| Document, workflows and records | R12, R29, R32, R33 | Counsel R13 signs legal holds and evidence semantics. |
| Experience and localization | R16, R17, R18, R30 | Native speakers and accessibility testers sign usability evidence. |
| Cloud, security and assurance | R19, R22, R23, R38, R39, R40 | R24 and R25 cannot self-certify code they implemented. |
| Discovery, AI and integrations | R34, R35, R36 | Privacy R14 and crypto R20 approve mode compatibility. |
| Migration, rollout and support | R10, R11, R42, R43, R44 | Subsidiary business owners sign access and records reconciliation. |

A practical initial core team has a dedicated product owner, technical architect, delivery manager, business analyst, backend/API engineers, WordPress engineer, web/client engineers, platform/DevOps, test automation, UX and security engineering. Records, legal, DPO, cryptography specialist, native-language reviewers and independent test teams contribute at specific gates. This is a work allocation recommendation, not a priced staffing forecast.

Separation of duties must be operationally credible. In particular, (a) the person who implements cryptography does not issue the only cryptographic assurance report; (b) release engineers cannot unilaterally override security go/no-go; (c) the holding administrator is not a recovery trustee merely because of seniority; and (d) the document author cannot approve their own controlled publication.

# 4. Roles inside the deployed system

26 suggested operational role templates. These are capability bundles with explicit scopes, not immutable WordPress roles. A single person may have separate memberships and roles in different subsidiaries; the user interface and APIs must make the active tenant unambiguous.

HOLDING GOVERNANCE ADMINISTRATOR

Scope / allowed: Group control plane — Provision/suspend entities; set minimum policies.

Denied by default: No default subsidiary-content read or decryption.

Approval / SoD: Tenant owner + separate board approval for major changes

HOLDING POLICY ADMINISTRATOR

Scope / allowed: Group control plane — Manage mandatory security/retention configuration baselines.

Denied by default: Cannot grant own document access; policy cannot defeat holds.

Approval / SoD: Risk/records approval for exceptions

HOLDING SECURITY OVERSIGHT

Scope / allowed: Group security — View posture, incidents and scoped security events.

Denied by default: No automatic content; sensitive tenant audit fields redacted.

Approval / SoD: Separate from holder of recovery keys

GROUP INTERNAL AUDITOR

Scope / allowed: Group audit — Review approved controls/evidence and aggregates.

Denied by default: No default business document access.

Approval / SoD: Independence from admins and approvers

PLATFORM OPERATOR / SRE

Scope / allowed: Infrastructure only — Deploy, monitor, scale and restore infrastructure.

Denied by default: No routine decrypted document content or user impersonation.

Approval / SoD: Dual control on critical production changes

SUBSIDIARY OWNER

Scope / allowed: One subsidiary — Approve local governance/tenant closure and custodians.

Denied by default: Cannot weaken global minimum controls.

Approval / SoD: Cannot self-approve exceptional disclosure

SUBSIDIARY ADMINISTRATOR

Scope / allowed: One subsidiary — Invite users, create groups and configure libraries.

Denied by default: No universal decrypt right; no cross-tenant reach.

Approval / SoD: Role-grant approvals for high privileges

USER AND GROUP ADMINISTRATOR

Scope / allowed: One subsidiary — Manage memberships, employment-state updates.

Denied by default: No content read via membership management alone.

Approval / SoD: No self-privilege escalation

ROLE / ACCESS POLICY MANAGER

Scope / allowed: One subsidiary — Create custom roles and ACL templates.

Denied by default: Cannot override legal holds and group hard-denies.

Approval / SoD: Another approver for high-risk policy changes

DEPARTMENT MANAGER

Scope / allowed: Own department — Manage own teams and delegated workspaces.

Denied by default: Delegation limited to preset domain and role subset.

Approval / SoD: No grant beyond own authority

RECORDS MANAGER

Scope / allowed: One subsidiary / record set — Control classification, retention and disposition.

Denied by default: Cannot unilaterally lift legal hold.

Approval / SoD: Disposition reviewer separate from executor

LEGAL-HOLD OFFICER

Scope / allowed: Approved matters — Place/lift holds under legal process.

Denied by default: No content access unless separately authorized.

Approval / SoD: Counsel approval and dual-review on releases

PRIVACY OFFICER

Scope / allowed: Legal entity / approved scope — Process privacy requests, DPIAs and data mappings.

Denied by default: No blanket document access for privacy role.

Approval / SoD: Lawful hold/exemption review

SUBSIDIARY SECURITY OFFICER

Scope / allowed: One subsidiary — Monitor local access, incidents and classification alerts.

Denied by default: No default access to protected documents.

Approval / SoD: Independent security and incident review

DOCUMENT CONTROLLER

Scope / allowed: Assigned library — Register, classify, version and release controlled records.

Denied by default: Cannot circumvent approval or holds.

Approval / SoD: Separate approver for publication

DOCUMENT CUSTODIAN

Scope / allowed: Named document or collection — Own access, classification and retention contact.

Denied by default: No unrestricted group-wide rights.

Approval / SoD: Share approval for restricted documents

CONTRIBUTOR / EDITOR

Scope / allowed: Granted documents — Upload and edit working copies.

Denied by default: Cannot approve own controlled release.

Approval / SoD: Maker/checker on controlled documents

REVIEWER / COMMENTATOR

Scope / allowed: Assigned documents — Comment, request changes, review versions.

Denied by default: No self-grant or release rights.

Approval / SoD: Independent of author where required

APPROVER / PUBLISHER

Scope / allowed: Assigned workflow — Approve immutable hashes and publish approved revision.

Denied by default: No edit of signed approved bytes.

Approval / SoD: Must meet quorum / SoD

KNOWLEDGE STEWARD

Scope / allowed: Assigned KB space — Maintain canonical articles and scheduled reviews.

Denied by default: No cross-entity search or publish beyond grants.

Approval / SoD: Independent approval of controlled SOPs

WORKFLOW DESIGNER

Scope / allowed: Approved workflow domain — Configure versioned state machines/routing.

Denied by default: Cannot approve by modifying live workflow.

Approval / SoD: Change approval plus staging simulation

READ-ONLY VIEWER

Scope / allowed: Granted documents — View permitted content and acknowledge required reading.

Denied by default: No editing, exports or shares unless explicitly granted.

Approval / SoD: Document-specific authorization

EXTERNAL GUEST / AUDITOR

Scope / allowed: Specific collaboration — Review invited folders / evidence packages.

Denied by default: No tenant enumeration or rights to other guests.

Approval / SoD: Identity validation, expiry, NDA if needed

SERVICE/WORKLOAD IDENTITY

Scope / allowed: Specific tenant + API scopes — Execute narrow automation and connector jobs.

Denied by default: No interactive login; no universal multi-tenant API key.

Approval / SoD: Secret rotation and workload approval

KEY-RECOVERY TRUSTEE

Scope / allowed: Key domain + approved case — Participate in quorum recovery, never solo.

Denied by default: No routine content access or invisible recovery.

Approval / SoD: Quorum, legal basis, immutable event

EMERGENCY INCIDENT RESPONDER

Scope / allowed: Time-limited scope — Contain incidents and revoke sessions.

Denied by default: No automatic plaintext/key bypass; only approved exceptional grants.

Approval / SoD: Ticket, dual control and postmortem

## Authorization semantics to implement exactly

Identifiers: Immutable principal_id, tenant_id, group_id, document_id and document_version_id, never guessed from a client-selected tenant alone.

Evaluation order: Authentication + device status → tenant membership → mandatory group and legal holds → document classification and ACL/ABAC → context and token caveats → permit or deny; explicit deny wins.

Policy timing: Authorization is re-evaluated for each sensitive operation, background export, preview, key-wrap issuance, restore and potentially long-running job.

Administrator separation: Ability to manage a tenant or rotate a system certificate is not equivalent to ability to read documents, remove holds or reconstruct private keys.

Impersonation and emergency access: No silent impersonation. Time-bounded emergency operations require approved reason, dual control, exact scope, independent logging and post-incident review.

Revocation reality: Revoke future sessions, grants and key distribution, but disclose that earlier plaintext or keys copied outside the service may persist.

# 5. Ownership map for the 22 modules

| ID / features | Business accountable | Build owners | Mandatory reviewers |
| --- | --- | --- | --- |
| TEN / 14 | R02 | R07, R29, R31 | R11, R12, R21, R19 |
| IAM / 17 | R21 | R29, R31, R30 | R02, R19, R11, R27 |
| AUT / 13 | R21 | R36, R37, R29 | R19, R22, R23, R14 |
| DOC / 22 | R03 | R32, R29, R31 | R12, R19, R20, R11 |
| MET / 16 | R15 | R34, R31, R29 | R20, R14, R17, R19 |
| COL / 16 | R03 | R30, R29, R37 | R20, R12, R19, R18 |
| KNO / 16 | R15 | R30, R29, R34 | R11, R12, R17, R18 |
| WFL / 19 | R03 | R33, R29, R30 | R21, R12, R13, R19 |
| REC / 18 | R12 | R29, R31, R32 | R13, R14, R20, R27 |
| ENC / 20 | R20 | R37, R32, R29 | R25, R19, R21, R26 |
| SEC / 16 | R19 | R22, R23, R28 | R24, R25, R27, R14 |
| EXT / 13 | R03 | R29, R37, R30 | R13, R14, R20, R21 |
| RPT / 14 | R27 | R29, R31, R23 | R14, R12, R19, R02 |
| AIX / 17 | R03 | R35, R34, R29 | R14, R20, R19, R13 |
| L10 / 15 | R17 | R30, R37, R43 | R18, R16, R11, R15 |
| API / 17 | R07 | R36, R29, R28 | R21, R19, R22, R09 |
| UX / 13 | R16 | R30, R37 | R18, R17, R11, R20 |
| MOB / 12 | R37 | R30, R36, R39 | R20, R21, R22, R18 |
| PRV / 14 | R14 | R29, R31, R39 | R13, R12, R27, R09 |
| OPS / 21 | R39 | R38, R22, R40 | R23, R25, R08, R27 |
| MIG / 13 | R10 | R42, R36, R40 | R11, R12, R14, R17 |
| VRP / 10 | R03 | R33, R29, R30 | R13, R12, R11, R20 |

Accountable = owner of domain acceptance and policy decisions; Build owners = engineering workstream; Reviewers = specialties needed for approval and verification. R01 and R03 retain global business authorization. Assignment of individuals to these role IDs is a separate staffing decision.

# 6. Role-led assessment of every feature module

Each entry states the additional engineering design considerations that the specialist team must resolve beyond the existence of the named 346 baseline requirements. Modules marked Critical require an explicit pre-production demonstration, not only a feature walkthrough.

## TEN  |  Tenant governance / subsidiaries  (14 features)

Risk: Critical. Accountable: R02. Build: R07, R29, R31. Consult: R11, R12, R21, R19.

Design considerations: Model legal company boundaries, groups and project spaces separately; prohibit implicit holding-admin document access; apply group minimum policies without silent privilege expansion; isolate DB, object storage, queues, search, logs, backups, and caches; design mergers/splits as supervised migrations.

Minimum acceptance evidence: A cross-tenant user, cache key, search request, export job or backup restore never reveals unauthorized tenant material.

## IAM  |  Membership, roles and policy  (17 features)

Risk: Critical. Accountable: R21. Build: R29, R31, R30. Consult: R02, R19, R11, R27.

Design considerations: Formalize RBAC + ABAC + ACL evaluation order, global hard-deny, explicit deny, inheritance and policy versioning; enforce separation of duties; prevent self-grants and delegation loops; invalidate permissions in jobs, URLs and offline clients; provide decision explanations without leaking titles.

Minimum acceptance evidence: For each permission state, API, previews, exports, mobile, workers and search enforce the same decision after revocation.

## AUT  |  Authentication and devices  (13 features)

Risk: Critical. Accountable: R21. Build: R36, R37, R29. Consult: R19, R22, R23, R14.

Design considerations: Use enterprise IdP and phishing-resistant factors for privileged access; separate WordPress and document-service sessions; map IdP identity to immutable tenant memberships; lifecycle-sync join/move/leave; sign and verify E2EE device public keys; specify lost-device and IdP-outage handling.

Minimum acceptance evidence: Compromised WordPress cookies cannot mint a document-system privileged identity or enroll an unapproved E2EE device.

## DOC  |  Document capture and lifecycle  (22 features)

Risk: Critical. Accountable: R03. Build: R32, R29, R31. Consult: R12, R19, R20, R11.

Design considerations: Version documents immutably with content integrity and provenance; quarantine new uploads; validate type by content; sandbox all converters; make document metadata, previews and exports classification-aware; guarantee idempotency and quota enforcement on resumable uploads.

Minimum acceptance evidence: Malformed file, aborted upload, version race or failed scan cannot expose partially processed plaintext or bypass approval.

## MET  |  Metadata, taxonomy and search  (16 features)

Risk: High. Accountable: R15. Build: R34, R31, R29. Consult: R20, R14, R17, R19.

Design considerations: Version metadata schemas and taxonomies; specify encrypted/public fields and side-channel leakage budgets; tenant-scope autosuggest, indexes, caches and analytics; support locale-specific word segmentation; keep E2EE content search on trusted clients or explicitly approved leakage-limited protocols.

Minimum acceptance evidence: Search returns only authorized resources and cannot reveal confidential filenames, snippets or existence through autocomplete.

## COL  |  Editing and collaboration  (16 features)

Risk: High. Accountable: R03. Build: R30, R29, R37. Consult: R20, R12, R19, R18.

Design considerations: Separate draft collaboration from immutable approved record; resolve locks, autosaves, failed merges and approvals; sandbox third-party editors; make E2EE collaborative editing a separate approved protocol; treat watermarks and screenshot controls as deterrents, not guarantees.

Minimum acceptance evidence: Unauthorized reviewer cannot change an approved hash or gain editor plaintext through preview/editor callback.

## KNO  |  Knowledge management / wiki  (16 features)

Risk: High. Accountable: R15. Build: R30, R29, R34. Consult: R11, R12, R17, R18.

Design considerations: Assign content steward and periodic validation; separate canonical policies from discussion threads; enforce link traversal rights; maintain multilingual article versions and fallback markers; prove read-and-attest evidence binds a specific version and language.

Minimum acceptance evidence: Users see only permitted linked knowledge; acknowledgment is linked to exact approved revision, not mutable draft.

## WFL  |  Workflow and approvals  (19 features)

Risk: High. Accountable: R03. Build: R33, R29, R30. Consult: R21, R12, R13, R19.

Design considerations: Design versioned state machines with explicit retry/idempotency semantics; enforce maker/checker, approval quorum and delegated-authority limits; bind approval to document hash/policy; protect confidential notification payload; distinguish internal approval from legally qualified e-signature.

Minimum acceptance evidence: Workflow cannot be self-approved through race conditions, delegation cycles, replayed jobs or version swaps.

## REC  |  Records, holds, eDiscovery  (18 features)

Risk: Critical. Accountable: R12. Build: R29, R31, R32. Consult: R13, R14, R20, R27.

Design considerations: Capture jurisdictional retention rules, classification events, WORM scopes and legal hold precedence; define conflicts with subject erasure, backups and cryptographic deletion; assess whether E2EE discovery requires trustee-based access or custodian-driven client export.

Minimum acceptance evidence: Hold blocks destructive operations across versions, exports, backup expiry and crypto-erasure until lawfully released.

## ENC  |  Encryption / keys / E2EE  (20 features)

Risk: Critical. Accountable: R20. Build: R37, R32, R29. Consult: R25, R19, R21, R26.

Design considerations: Independent trusted code distribution must withstand a WordPress breach; use reviewed AEAD and per-version keys, authenticated document context, verified recipient identities, rekey and recovery models; explicitly expose recovery-vs-zero-access trade-off; test WordPress takeover.

Minimum acceptance evidence: External reviewers reproduce crypto vectors; simulated WordPress RCE cannot decrypt protected records or forge recipients.

## SEC  |  Threat prevention and detection  (16 features)

Risk: Critical. Accountable: R19. Build: R22, R23, R28. Consult: R24, R25, R27, R14.

Design considerations: Threat-model tenant enumeration, malicious file parsing, SSRF, DLP gaps, supply-chain compromise, secrets leakage and abuse; segregate malware scanners and audit pipelines; produce signed SBOM/release provenance and vulnerability response process.

Minimum acceptance evidence: A full red-team sequence includes cross-tenant, malicious-file, compromised plug-in and service-credential compromise.

## EXT  |  Guests, sharing, data rooms  (13 features)

Risk: High. Accountable: R03. Build: R29, R37, R30. Consult: R13, R14, R20, R21.

Design considerations: Verify external key ownership and legal recipient identity; require source-tenant consent for intercompany disclosure; set expiry, purpose, review and download policy; prevent cross-bidder leakage; treat guest offboarding and past downloads separately.

Minimum acceptance evidence: Sharing to Subsidiary B never creates blanket rights for B or leaks material via email or data-room logs.

## RPT  |  Audit, oversight and analytics  (14 features)

Risk: Critical. Accountable: R27. Build: R29, R31, R23. Consult: R14, R12, R19, R02.

Design considerations: Write independently retained and integrity-protected events; choose event schema, clock synchronization and redaction; separate subsidiary record-level audit from group aggregate reporting; limit queryable metadata to avoid inference; define audit retention and regulator access.

Minimum acceptance evidence: Neither WordPress admin nor subsidiary admin can erase evidence of their access or infer confidential sibling tenants.

## AIX  |  AI and decision support  (17 features)

Risk: High. Accountable: R03. Build: R35, R34, R29. Consult: R14, R20, R19, R13.

Design considerations: Default deny on highly classified material and E2EE server inference; permission-check at retrieval and generation, not just indexing; protect embeddings, prompts and outputs; defend prompt injection, track models/providers, evaluate accuracy by language; require human approval for consequential decisions.

Minimum acceptance evidence: Revoked document cannot appear in RAG retrieval, answer citations, embeddings or cached model responses.

## L10  |  13 languages and accessibility  (15 features)

Risk: High. Accountable: R17. Build: R30, R37, R43. Consult: R18, R16, R11, R15.

Design considerations: Native review for English, Persian, French, Turkish, Russian, Simplified Chinese, German, Portuguese, Spanish, Hindi, Japanese, Arabic and Armenian; define regional variants; handle Unicode normalization, RTL text mixing, calendars/time zones, plural forms, fonts and WCAG 2.2 AA.

Minimum acceptance evidence: Every core journey passes native-speaker QA and keyboard/screen-reader testing in both RTL and LTR.

## API  |  External APIs and connectors  (17 features)

Risk: Critical. Accountable: R07. Build: R36, R29, R28. Consult: R21, R19, R22, R09.

Design considerations: Minimize WordPress bridge privileges; enforce tenant-scoped token audiences and expiry; sign webhooks with replay controls; make retries idempotent; version schemas; prohibit connectors from bypassing legal holds, classification or encryption mode.

Minimum acceptance evidence: Forged webhook, compromised plugin, tenantless API key or connector replay cannot perform forbidden operations.

## UX  |  Experience and productivity  (13 features)

Risk: High. Accountable: R16. Build: R30, R37. Consult: R18, R17, R11, R20.

Design considerations: Use unmistakable tenant context and confidentiality-mode cues; explain why an action is denied without disclosing resources; support safe bulk operations, escape hatches, accessible approvals and reliable upload progress; ensure privacy of notifications and recent-item widgets.

Minimum acceptance evidence: Usability sessions show administrators do not mistake group-wide authority for permission to view subsidiary content.

## MOB  |  Mobile, desktop and offline  (12 features)

Risk: High. Accountable: R37. Build: R30, R36, R39. Consult: R20, R21, R22, R18.

Design considerations: Implement signed app updates, hardware-backed local secrets where supported, lost-device offboarding, cache quotas, offline expiry, sync conflicts and remote wipe best-effort warnings; test independent trust from WordPress and 13-language UI.

Minimum acceptance evidence: Offline user cannot access never-synced files or new versions after revocation; limitations for existing cached files are documented.

## PRV  |  Privacy, residency and compliance  (14 features)

Risk: Critical. Accountable: R14. Build: R29, R31, R39. Consult: R13, R12, R27, R09.

Design considerations: Identify controller/processor relationships per legal entity, data maps and subprocessors; configure regional storage and key access; reconcile privacy requests with holds; scope analytics; assess incident notification duties and lawful cross-border transfers before deployment.

Minimum acceptance evidence: Requests for access, deletion, export and residency evidence complete with recorded lawful exceptions and approvals.

## OPS  |  Operations, backup and resilience  (21 features)

Risk: Critical. Accountable: R39. Build: R38, R22, R40. Consult: R23, R25, R08, R27.

Design considerations: Define measurable SLO/RTO/RPO by mode, region and tier; verify restoration of data plus recovery keys and permissions; apply infrastructure isolation, immutable backups, provenance signing and supply-chain scanning; run incident, disaster and tenant-departure drills.

Minimum acceptance evidence: Restore 10-tenant representative backup without orphaning keys, violating residency, or resurrecting revoked access.

## MIG  |  Migration and rollout  (13 features)

Risk: High. Accountable: R10. Build: R42, R36, R40. Consult: R11, R12, R14, R17.

Design considerations: Inventory legacy records and ACLs, verify metadata semantics, create resumable staging, quarantine unsafe files and check chain of custody; reconcile identity conflicts; pilot at least two subsidiaries with different policies and a representative RTL language.

Minimum acceptance evidence: Signed migration manifest shows all versions, records, holds and ACLs reconciled before cutover.

## VRP  |  Vertical enterprise modules  (10 features)

Risk: Medium. Accountable: R03. Build: R33, R29, R30. Consult: R13, R12, R11, R20.

Design considerations: Treat board, HR, contracts, quality and procurement as separate domain workflows with distinct legal policies and confidentiality needs; define modular extension API, isolation rules and independent threat review for each added module.

Minimum acceptance evidence: A new vertical extension cannot change another tenant’s policies or obtain zero-knowledge plaintext by default.

# 7. Architecture and policy conflicts requiring deliberate trade-offs

The system cannot safely promise every capability in both encryption modes. These conflicts should become a published mode/feature compatibility matrix and explicit policy warnings in configuration screens.

CONFLICT 01  ZERO-KNOWLEDGE FILES VS SERVER OCR/SEARCH/AI

Design resolution: Use trusted-client processing; otherwise managed mode after explicit classification approval.

Cross-functional owners: R20 / R34 / R35

CONFLICT 02  ZERO-KNOWLEDGE MALWARE INSPECTION VS OPAQUE CIPHERTEXT

Design resolution: Admit reduced server assurance; client scan, device posture, staging/quarantine and policy restrictions.

Cross-functional owners: R19 / R32

CONFLICT 03  STRONG CONFIDENTIALITY VS FORGOTTEN KEYS

Design resolution: Choose no recovery (permanent loss possible) or independently governed quorum recovery (extra access path).

Cross-functional owners: R20 / R26

CONFLICT 04  AUTHORIZATION REVOCATION VS OFFLINE ACCESS

Design resolution: Revoke future delivery; clearly disclose inability to erase previously copied plaintext or keys.

Cross-functional owners: R21 / R37

CONFLICT 05  GROUP CENTRAL OVERSIGHT VS SUBSIDIARY CONFIDENTIALITY

Design resolution: Keep control-plane and document-key permissions separate; aggregated group reporting.

Cross-functional owners: R02 / R21

CONFLICT 06  LEGAL HOLD VS RIGHT TO ERASURE / CRYPTO ERASURE

Design resolution: Apply jurisdiction-specific priority with recorded legal justification, review and execution gates.

Cross-functional owners: R12 / R13 / R14

CONFLICT 07  E2EE VS COURT-DIRECTED EDISCOVERY

Design resolution: Adopt legal custodian export or trustee recovery procedure; do not imply invisible server decryption.

Cross-functional owners: R13 / R20

CONFLICT 08  BROWSER CLIENT E2EE VS COMPROMISED CODE DELIVERY

Design resolution: Use independently hosted signed client and verification; do not trust JavaScript supplied by WordPress.

Cross-functional owners: R20 / R37

CONFLICT 09  ENTERPRISE COAUTHORING VS E2EE

Design resolution: Use locally trusted E2EE editing protocol or classify as managed collaboration; do not silently downgrade.

Cross-functional owners: R30 / R37

CONFLICT 10  AI ANSWERS VS AUTHORIZATION CHANGES

Design resolution: Re-evaluate permissions per source and at answer time, purge embeddings and caches, constrain outputs.

Cross-functional owners: R35 / R21

CONFLICT 11  AUDIT RICHNESS VS PRIVACY AND SUBSIDIARY SECRECY

Design resolution: Redact/minimize payloads; permission-tiered logs; independent integrity and retention.

Cross-functional owners: R27 / R14

CONFLICT 12  DIGITAL APPROVAL VS LEGAL ELECTRONIC SIGNATURE

Design resolution: Separate workflow acknowledgments from vendor-backed signature evidence and jurisdiction-specific requirements.

Cross-functional owners: R13 / R33

CONFLICT 13  THIRD-PARTY EDITOR VS CONTENT CONFIDENTIALITY

Design resolution: Vet data handling and prevent plaintext transfer of protected files to unapproved editors.

Cross-functional owners: R09 / R20

CONFLICT 14  PUBLIC KB PUBLISHING VS HIDDEN TENANT CONTENT

Design resolution: Use approved declassification with separate public projection and no anonymous backdoor queries.

Cross-functional owners: R15 / R19

CONFLICT 15  MIGRATION CONVENIENCE VS VERIFIED HISTORICAL ENTITLEMENTS

Design resolution: Use signed dry-runs, least-privilege ACL mapping, dual approval and auditable exceptions.

Cross-functional owners: R42 / R21

# 8. Conditional revisions to the 346-feature baseline

The existing inventory is substantial. The recommendations below are not claims that these features are absent; they identify cases where a prior Should/Enterprise label becomes a production prerequisite if the stated condition applies. Preserve original IDs, record the approval, and update the existing requirements tracker.

ENC-08  |  SHOULD -> launch-blocking for high-assurance E2EE

Reason and condition: Verified recipient key identity or equivalently strong external verification must exist before any sensitive cross-device/cross-company sharing.

Accountable: R20

RPT-04  |  SHOULD -> launch-blocking for regulated/auditable deployment

Reason and condition: Integrity evidence must be tamper-evident and stored outside WordPress administration.

Accountable: R27

OPS-05  |  SHOULD -> operational go-live prerequisite

Reason and condition: RTO/RPO targets and successful restorations are necessary to know whether production is supportable.

Accountable: R39

TEN-13  |  SHOULD -> mandated where contractual/legal residency applies

Reason and condition: Residency must cover backups, caches, metrics, keys, support and subprocessors, not only primary objects.

Accountable: R14

PRV-03  |  SHOULD -> mandated if subsidiaries face distinct jurisdictional regimes

Reason and condition: Tenant-specific legal profiles needed to avoid invalid uniform retention/disclosure rules.

Accountable: R13

AUT-04  |  SHOULD -> strongly recommended go-live control for enterprise employees

Reason and condition: SCIM/event-driven provisioning and timely departure suspension reduce orphan accounts.

Accountable: R21

IAM-16  |  SHOULD -> mandatory for privileged and sensitive periodic reviews

Reason and condition: Management needs auditable certifications of elevated access and stale external grants.

Accountable: R27

REC-09  |  SHOULD -> mandatory if a record class must be WORM/immutable

Reason and condition: Must be technical rather than process-only where law/contract mandates immutability.

Accountable: R12

REC-13  |  SHOULD -> mandatory if eDiscovery obligations apply

Reason and condition: Zero-Knowledge recovery/export plan must be chosen before regulated content is encrypted.

Accountable: R13

AIX-13  |  SHOULD -> mandatory before enabling AI

Reason and condition: AI inputs, outputs, source access and provider actions must be auditable.

Accountable: R14

AIX-16  |  SHOULD -> mandatory before sending content to an external model

Reason and condition: Provider retention, training exclusion, subprocessors and DPA must be enforceable.

Accountable: R14

MOB-02  |  SHOULD -> mandatory if an independent native client is the selected E2EE trust model

Reason and condition: Strong separation from WordPress requires shipped, signed and independently verified client code.

Accountable: R37

SEC-07  |  SHOULD -> assess as mandatory under high ransomware threat

Reason and condition: Immutable versions / offline restoration are necessary even if anomaly detection remains optional.

Accountable: R23

PRV-04  |  SHOULD -> mandatory when applicable personal-data rights are triggered

Reason and condition: Subject-rights processes cannot be postponed merely because feature phase says Enterprise.

Accountable: R14

# 9. Risk and assurance register

These are risk hypotheses to test, not evidence of vulnerabilities in an existing implementation. Every risk is tied to a responsible discipline and a concrete control test. Risk state starts Open pending architectural decisions and testing.

K-01  |  BLOCKER  |  COMPROMISED WORDPRESS BYPASSES VAULT

Failure scenario: Injected scripts or bridge tokens access plaintext or protected key material.

Required control: Independently authenticated signed client; narrow WordPress bridge; hostile-WP tabletop.

Accountable / modules: R20  •  ENC,API,SEC

Evidence: WP full-RCE scenario cannot obtain private keys, plaintext or new recipients.

K-02  |  BLOCKER  |  CROSS-TENANT OBJECT REFERENCE

Failure scenario: Tenant A guesses tenant B document/version ID.

Required control: Central authorization with immutable tenant binding, scoped storage, negative tests.

Accountable / modules: R21  •  TEN,IAM,DOC

Evidence: Fuzz IDs across every API, cache and export path; all blocked.

K-03  |  BLOCKER  |  HOLDING ADMIN GETS IMPLICIT DECRYPTION

Failure scenario: Group-level role maps to content access or recovery.

Required control: Separate administrative plane, content grants and independent trustees.

Accountable / modules: R02  •  TEN,IAM,ENC

Evidence: Holding admin without explicit grant sees no protected content.

K-04  |  BLOCKER  |  KEY-DIRECTORY SUBSTITUTION

Failure scenario: Server silently replaces an intended recipient public key.

Required control: Signed recipient identity, key-transparency or out-of-band device verification.

Accountable / modules: R20  •  ENC,AUT,EXT

Evidence: Unauthorized recipient enrollment and key swap detected and rejected.

K-05  |  BLOCKER  |  LOSING KEYS MEANS LOSING RECORDS

Failure scenario: E2EE users lose private keys without recovery plan.

Required control: Choose no-recovery vs trustee quorum before roll-out; rehearsed recoveries.

Accountable / modules: R26  •  ENC,REC,OPS

Evidence: Recover permitted tenant with quorum; minority cannot recover.

K-06  |  BLOCKER  |  E2EE MODE LEAKAGE THROUGH DERIVED CONTENT

Failure scenario: Previews, thumbnails, search snippets or logs persist plaintext.

Required control: Classify derivatives as documents; restrict processing to trusted client.

Accountable / modules: R20  •  DOC,MET,RPT,SEC

Evidence: DB, queue and object dump contain no protected derivative plaintext.

K-07  |  BLOCKER  |  RETENTION AND DESTRUCTION CONFLICT

Failure scenario: Legal hold ignored during crypto erasure or object expiration.

Required control: Hold priority engine covering backups, versions, exported legal copies.

Accountable / modules: R12  •  REC,ENC,OPS

Evidence: Held record cannot be deleted by any supported destruction mechanism.

K-08  |  BLOCKER  |  SERVER-SIDE MALWARE SCANNER BLIND IN E2EE

Failure scenario: Ciphertext bypasses content inspection but labeled safe.

Required control: Mode-specific ingestion/scanning policy, quarantine and residual risk disclosure.

Accountable / modules: R19  •  SEC,DOC,ENC

Evidence: Opaque E2EE files never get falsely labeled fully server-scanned.

K-09  |  BLOCKER  |  APPROVAL BYPASS VIA WORKFLOW RACES

Failure scenario: Reviewer approves one hash while different file is published.

Required control: Immutable version/hash binding; maker/checker; idempotent transactional engine.

Accountable / modules: R33  •  WFL,COL,REC

Evidence: Swap, retry and concurrent approval tests fail closed.

K-10  |  BLOCKER  |  COMPROMISED KEY TRUSTEE OR ESCROW ABUSE

Failure scenario: Single trustee or platform operator recovers keys covertly.

Required control: Independent quorum approvals, audit, dual control and restricted trustees.

Accountable / modules: R26  •  ENC,IAM,RPT

Evidence: No single account can recover; every approved recovery leaves evidence.

K-11  |  BLOCKER  |  BROKEN RESTORE REINTRODUCES ACCESS

Failure scenario: Backup restoration resurrects expired roles, tokens or deleted documents.

Required control: Restore reconciliation; revalidate identity/holds; post-restore policy replay.

Accountable / modules: R39  •  OPS,IAM,REC

Evidence: Restored tenant honors current revocations and retention policy.

K-12  |  BLOCKER  |  MALICIOUS CONVERSION PAYLOAD ESCAPES SANDBOX

Failure scenario: Untrusted PDF/Office exploit reaches keys or tenant data.

Required control: Isolated egress-denied workers, strict quotas and patching.

Accountable / modules: R22  •  DOC,SEC

Evidence: Exploit exercises cannot reach KMS, private networks or other tenants.

K-13  |  HIGH  |  OFFLINE COPIES REMAIN ACCESSIBLE

Failure scenario: User expects remote wipe or revocation to destroy previous files.

Required control: Explicit revocation semantics; TTL for future refresh; endpoint management guidance.

Accountable / modules: R37  •  MOB,ENC,IAM

Evidence: UI and policy disclose unavoidable previously exported/cached copies.

K-14  |  HIGH  |  CROSS-SUBSIDIARY SHARING LEAKS ROLES/METADATA

Failure scenario: Group project accidentally exposes participant members or titles.

Required control: Double consent, scoped keys, tenancy-aware notifications and audit.

Accountable / modules: R21  •  TEN,EXT,RPT

Evidence: Two buyers in a data room cannot discover each other.

K-15  |  HIGH  |  SEARCH AND AUTOCOMPLETE EXISTENCE ORACLE

Failure scenario: Guessable title, timing or counters reveal secret documents.

Required control: Metadata classification, authorization at index/query layer and response controls.

Accountable / modules: R34  •  MET,SEC

Evidence: Search enumeration suite finds no unauthorized hits or suggest tokens.

K-16  |  HIGH  |  AI READS UNAUTHORIZED PRIOR VECTORS

Failure scenario: Revoked file still available to RAG, cached responses or embeddings.

Required control: Entitlement at retrieval and generation, index invalidation and purge policy.

Accountable / modules: R35  •  AIX,MET,IAM

Evidence: Revoked source is absent from retriever, citation and cached answer.

K-17  |  HIGH  |  PROMPT INJECTION TRIGGERS DANGEROUS WORKFLOW

Failure scenario: Malicious document requests export or agent execution.

Required control: No autonomous high-impact actions; tools permission-gated; human approval.

Accountable / modules: R19  •  AIX,WFL,API

Evidence: Prompt-injection tests cannot send data or elevate permissions.

K-18  |  HIGH  |  GROUP ANALYTICS IDENTIFIES CONFIDENTIAL ACTIVITY

Failure scenario: Small group size or filenames permit cross-tenant inference.

Required control: Role-scoped aggregates, aggregation thresholds, suppress sensitive dimensions.

Accountable / modules: R14  •  RPT,TEN

Evidence: Holding reporting reveals no individual classified document history.

K-19  |  HIGH  |  INCORRECT LEGAL JURISDICTION ASSUMPTION

Failure scenario: System assumes one controller or retention rule fits all entities.

Required control: Company-by-country processing inventory; counsel reviewed policy profiles.

Accountable / modules: R13  •  PRV,REC,TEN

Evidence: Each tenant jurisdiction has signed legal policy mapping.

K-20  |  HIGH  |  PLUGIN/DEPENDENCY SUPPLY-CHAIN COMPROMISE

Failure scenario: Signed build or third-party plugin can tamper with bridge or client.

Required control: SBOM, provenance, dependency pinning, verified updates and sandboxed bridge.

Accountable / modules: R38  •  SEC,API,OPS

Evidence: Release artifacts verified and vulnerable dependencies blocked.

K-21  |  HIGH  |  STALE ACCESS DECISION CACHE

Failure scenario: Revoked membership retains long-lived download link or task access.

Required control: Short-lived audience-bound grants, event invalidation, recheck at use.

Accountable / modules: R21  •  IAM,API,EXT

Evidence: Rapid revoke during download/export job fails closed at defined points.

K-22  |  HIGH  |  PRIVILEGED SUPPORT IMPERSONATION

Failure scenario: Support staff uses break-glass to open business documents silently.

Required control: No-plaintext support diagnostics; dual approval and reason-scoped emergency grants.

Accountable / modules: R27  •  IAM,OPS,RPT

Evidence: Support session cannot see content without explicit reviewed access.

K-23  |  HIGH  |  INACCURATE MULTILINGUAL PERMISSIONS

Failure scenario: RTL labels reverse meaning or deny appears as allow.

Required control: Native security-UI reviews, isolated tokens, locale-specific format tests.

Accountable / modules: R17  •  L10,UX,IAM

Evidence: 13-language action/permission translations tested with native reviewers.

K-24  |  HIGH  |  UNVERIFIABLE DIGITAL SIGNATURE CLAIM

Failure scenario: Internal approval labeled qualified/legal e-sign.

Required control: Separate approval attestations from vendor/legal e-signature integration.

Accountable / modules: R13  •  WFL,COL,REC

Evidence: UI and audit distinguish approval log from legally certified signature.

K-25  |  HIGH  |  E2EE PREVENTS LEGAL DISCOVERY

Failure scenario: Records cannot be produced under lawful order or required audit.

Required control: Jurisdiction-approved trustee recovery or documented custodian-produced export.

Accountable / modules: R13  •  ENC,REC,PRV

Evidence: Legal discovery drill produces permitted records with chain of custody.

K-26  |  HIGH  |  UNAUTHORIZED TENANT MIGRATION

Failure scenario: Subsidiary merge/export changes scope or key ownership without approval.

Required control: Signed corporate transaction workflow, counsel hold checks, rollback.

Accountable / modules: R02  •  TEN,MIG,ENC

Evidence: Migration dry-run reconciles keys, content, holds and memberships.

K-27  |  HIGH  |  THIRD-PARTY EDITOR RECEIVES CLASSIFIED PLAINTEXT

Failure scenario: Office integration or preview vendor sees material unexpectedly.

Required control: Mode compatibility matrix, vendor risk review, explicit scoped transfer.

Accountable / modules: R09  •  COL,API,DOC

Evidence: Zero-Knowledge files cannot open in unapproved cloud editor.

K-28  |  HIGH  |  BROKEN OWNERSHIP FOR KNOWLEDGE ARTIFACTS

Failure scenario: Policies go stale and employees attest wrong revision.

Required control: Named steward, expiry/review, canonical version and attestation binding.

Accountable / modules: R15  •  KNO,COL,WFL

Evidence: Attestation tied to exact approved content hash and language.

K-29  |  HIGH  |  MIGRATION BRINGS WRONG ACCESS

Failure scenario: Source ACL mapping creates inappropriate grants in new system.

Required control: Dry-run, least-privilege mapping, dual validation and exception resolution.

Accountable / modules: R42  •  MIG,IAM,TEN

Evidence: All privileged mappings signed off and exceptions resolved.

K-30  |  HIGH  |  NO RELIABLE RTO/RPO / BACKUPS

Failure scenario: Data restored but keys, policy or critical event log missing.

Required control: Full restore drills with crypto trustee participation; per-mode SLOs.

Accountable / modules: R39  •  OPS,ENC,RPT

Evidence: Recover data, versions, permissions, keys and audit consistently.

K-31  |  MEDIUM  |  LOCALIZATION LACKS REGIONAL DEFINITIONS

Failure scenario: zh/pt/Arabic calendars and dates inconsistent.

Required control: Define locale codes, calendars, plural rules and canonical UTC storage.

Accountable / modules: R17  •  L10,UX,MET

Evidence: Locale regression covers filenames, dates, search and notifications.

K-32  |  MEDIUM  |  COST OF BROAD FEATURES EXCEEDS BUDGET

Failure scenario: Coauthoring, OCR, vector search and 13-language review arrive prematurely.

Required control: Dependency-driven release slices and FinOps metering.

Accountable / modules: R03  •  AIX,COL,OPS

Evidence: Phased roadmap has capacity and cost evidence before commitment.

K-33  |  HIGH  |  INSECURE SERVICE ACCOUNT SCOPES

Failure scenario: Connector token accesses all tenants or overprivileged storage.

Required control: Workload identities with tenant+action restrictions and rotation.

Accountable / modules: R21  •  IAM,API,OPS

Evidence: Stolen test connector credential cannot read unrelated tenants.

K-34  |  HIGH  |  PRIVACY REQUESTS CONFLICT WITH IMMUTABLE COPIES

Failure scenario: Delete request not reconciled with legal holds or backup retention.

Required control: Document lawful exceptions, selective deletion and retention flow.

Accountable / modules: R14  •  PRV,REC,OPS

Evidence: DPO process outputs decision, evidence and actionable execution state.

K-35  |  HIGH  |  INADEQUATE INDEPENDENT ASSURANCE

Failure scenario: Development team certifies its own crypto/tenant isolation.

Required control: Contract independent crypto and red-team assessments; close blockers.

Accountable / modules: R25  •  ENC,SEC,OPS

Evidence: Independent retest attests all release blockers closed.

# 10. Architecture decision register

Before writing production code, decision owners should document alternatives, impact on encryption modes, data flows, failure states, security and legal review, and consequences for the feature scope.

D-01  WHAT DOES A FULL WORDPRESS COMPROMISE MEAN IN THREAT MODEL?

Recommended default: Assume arbitrary plugin/PHP execution and site administrator; vault remains a separate trust boundary.

Accountable / related modules: R19  •  ENC,SEC,API

D-02  HOW IS ZERO-KNOWLEDGE CODE DELIVERED AND AUTHENTICATED?

Recommended default: Separate audited/signed client and independent origin; direct client login; no trust in WP script.

Accountable / related modules: R20  •  ENC,MOB,AUT

D-03  WHICH DOCUMENTS REQUIRE ZERO-KNOWLEDGE MODE?

Recommended default: Default managed mode only when justified; mandate E2EE by classification / subsidiaries.

Accountable / related modules: R02  •  ENC,SEC,PRV

D-04  IS ENTERPRISE RECOVERY PERMITTED?

Recommended default: Offer distinct no-recovery and trustee-quorum profiles; truthful assurance claim.

Accountable / related modules: R26  •  ENC,REC,OPS

D-05  WHO IS ACCOUNTABLE FOR SUBSIDIARY DATA?

Recommended default: Record controller/processor + custodian per legal entity; holding has policy but no implicit decryption.

Accountable / related modules: R14  •  TEN,PRV,IAM

D-06  WHAT IS THE EXACT PERMISSION EVALUATION ORDER?

Recommended default: Global immutable safety policy -> tenant boundary -> classification/legal hold -> RBAC/ABAC/ACL -> contextual restrictions; explicit deny wins.

Accountable / related modules: R21  •  IAM,TEN,REC

D-07  WHICH OPERATIONS ARE ELIGIBLE FOR BREAK-GLASS?

Recommended default: Restrict to control-plane admin; no silent document/key recovery; dual authorization.

Accountable / related modules: R27  •  IAM,AUT,ENC

D-08  WHICH METADATA REMAINS VISIBLE TO SERVERS?

Recommended default: Minimize: tenant, object token, ciphertext size/time where unavoidable; encrypt titles/comments/classification-specific fields.

Accountable / related modules: R20  •  MET,DOC,ENC

D-09  HOW CAN CONFIDENTIAL CONTENT BE SEARCHED?

Recommended default: Managed: secured index; Zero-Knowledge: trusted-client index with explicitly bounded metadata leakage.

Accountable / related modules: R34  •  MET,ENC,AIX

D-10  WHAT IS E2EE MALWARE ASSURANCE?

Recommended default: Never assert full server scanning; local scanning + recipient/device policy + quarantine risk disclosure.

Accountable / related modules: R19  •  SEC,DOC,ENC

D-11  WHAT IS THE APPROACH TO EXTERNAL E2EE SHARING?

Recommended default: Verified recipient keys; origin approval; purpose, term and immutable share evidence.

Accountable / related modules: R20  •  EXT,ENC,IAM

D-12  WHO CAN AUTHORIZE A DOCUMENT FOR LEGAL DISCOVERY?

Recommended default: Use counsel-directed custodian export or audited trustee protocol governed by jurisdiction.

Accountable / related modules: R13  •  REC,ENC,PRV

D-13  WHEN DOES RETENTION OUTRANK DELETION?

Recommended default: Counsel-approved precedence; legal hold blocks disposition and key destruction.

Accountable / related modules: R12  •  REC,PRV,OPS

D-14  WHAT ARE THE 13 EXACT LOCALE CODES AND VARIANTS?

Recommended default: Agree mapping: English, Persian, French, Turkish, Russian, zh-Hans, German, Portuguese variant, Spanish, Hindi, Japanese, Arabic, Armenian; regional options.

Accountable / related modules: R17  •  L10,MET,UX

D-15  WHAT IS THE DEFINITION OF DIGITAL SIGNING?

Recommended default: Separate internal approvals from applicable qualified digital signature vendors/requirements.

Accountable / related modules: R13  •  WFL,COL,REC

D-16  HOW DO GROUP-WIDE DASHBOARDS PRESERVE CONFIDENTIALITY?

Recommended default: Group sees posture aggregates; document audit requires legally/policy authorized scoped access.

Accountable / related modules: R27  •  RPT,TEN,PRV

D-17  WHAT ARE TARGET SLO, RTO, RPO AND TENANT SCALE?

Recommended default: Benchmark agreed file mix, users, tenant data volumes and geography; publish per-mode targets.

Accountable / related modules: R39  •  OPS,DOC,MET

D-18  WHICH CONNECTORS/CLOUD EDITOR PROVIDERS ARE ALLOWED?

Recommended default: Approved vendor matrix; prohibit unmanaged external document decryption; scope tokens by tenant.

Accountable / related modules: R09  •  API,COL,DOC

D-19  WHAT IS THE COMPANY MERGER/SPLIT PROCEDURE?

Recommended default: Approvals from origin/recipient tenant custodians, counsel, security, key trustees as necessary.

Accountable / related modules: R02  •  TEN,MIG,ENC

D-20  WHEN ARE AI FUNCTIONS PERMISSIBLE?

Recommended default: Opt-in by tenant/classification; managed-only or trusted client local; no training with company data by default.

Accountable / related modules: R14  •  AIX,SEC,ENC

D-21  WHAT IS THE LICENSED DEPLOYMENT MODEL?

Recommended default: Private managed service, self-hosted, hybrid; define update chain, residency and customer responsibilities.

Accountable / related modules: R03  •  OPS,API,PRV

D-22  WHO MAKES FINAL PRODUCTION GO/NO-GO DECISION?

Recommended default: Sponsor + PO after independent security, legal/privacy, records and DR gate sign-offs.

Accountable / related modules: R01  •  OPS,SEC,PRV

# 11. Release gates, evidence and signoff

| Gate | Milestone | Sign-off | Definition of done / evidence |
| --- | --- | --- | --- |
| G0 | Charter and authority | R01 | Funding/risk appetite; 10 legal entities and operating jurisdictions; responsible data controllers named. Evidence: Approved charter, entity list, governance and decision log. |
| G1 | Threat model and design | R19 | Agree WordPress threat boundary, protection modes, data flows, abuse cases and legal constraints. Evidence: Reviewed diagrams; ADRs; product-mode compatibility matrix. |
| G2 | Tenant and access proof | R21 | Prove isolation and formal permission order, independent identity, limited WordPress bridge. Evidence: Policy test harness; API fuzzing results; negative tenant tests. |
| G3 | Cryptographic assurance | R25 | Confirm independent trusted-client distribution, E2EE protocol, key identity, recovery and trust limits. Evidence: Third-party crypto report; protocol vectors; WordPress-RCE red-team scenario. |
| G4 | Core document lifecycle | R03 | Upload, quarantine, immutable versions, approval, audit and download all tested end-to-end. Evidence: Traceability to core requirements; E2E automation; malicious-file tests. |
| G5 | Governance and resilience | R12 | Retention/holds/DSRs, 13 languages, WCAG, backup/keys/identity restore all validated. Evidence: Legal/privacy signoffs; translated UAT; DR and retention tabletop. |
| G6 | Subsidiary pilot | R11 | Test multiple separate subsidiaries (including RTL), different roles and cross-company share path. Evidence: Signed tenant UAT, support runbooks and resolved high-severity defects. |
| G7 | Independent production go/no-go | R01 | No unresolved critical vulnerabilities; approved exceptions; operations and incident readiness. Evidence: Independent pen-test, security signoff, restore results and release checklist. |
| G8 | Enterprise expansion change gate | R03 | New AI, coauthoring, mobile, and vertical modules receive mode-specific security/review tests. Evidence: Per-module ADR, impact assessment, signed regression and training. |

Launch veto: A release with an unresolved blocker (particularly WordPress trust isolation, cross-tenant authorization, key verification/recovery or records/backup integrity) cannot claim the agreed security posture. Business acceptance does not supersede independent technical evidence.

# 12. High-value cross-functional acceptance tests

TEST 01 — ISOLATION  [TEN,IAM,API,RPT]

Attack or operational scenario: Tenant A admin guesses Tenant B document/version/metadata/queue ID

Expected proof: All paths deny and independent audit has evidence.

TEST 02 — E2EE CODE INTEGRITY  [ENC,API,MOB]

Attack or operational scenario: WordPress administrator modifies WP theme/plugin to serve malicious JS

Expected proof: Trusted client neither executes injected code nor releases keys or plaintext.

TEST 03 — RECIPIENT AUTHENTICITY  [ENC,AUT,EXT]

Attack or operational scenario: Attacker substitutes public key in key directory

Expected proof: Trusted client blocks unverified recipient and alerts owner.

TEST 04 — PRIVILEGE ESCALATION  [IAM,TEN]

Attack or operational scenario: Subsidiary admin grants self group-wide auditor/escrow role

Expected proof: Permission creation rejected; privileged change requires separate approval.

TEST 05 — PERMISSION RACE  [IAM,DOC,WFL]

Attack or operational scenario: Revoke user while export, preview, workflow and search requests run

Expected proof: Defined consistency window enforced; no fresh unauthorized copy completed after final check.

TEST 06 — MALICIOUS DOCUMENT  [DOC,SEC]

Attack or operational scenario: Upload malformed Office/PDF designed to exploit converter

Expected proof: Quarantine and isolated sandbox prevents network/file/key compromise.

TEST 07 — CONFIDENTIAL PREVIEW  [ENC,DOC,UX]

Attack or operational scenario: Request E2EE preview via ordinary WP dashboard

Expected proof: System presents independent trusted viewer; no WP origin sees plaintext.

TEST 08 — LEGAL HOLD  [REC,ENC,OPS]

Attack or operational scenario: Place hold, then attempt deletion, retention expiry and crypto-erasure

Expected proof: All destructive paths deny with preserved evidence.

TEST 09 — KEY RECOVERY  [ENC,AUT]

Attack or operational scenario: Lose device; request recovery with one trustee instead of quorum

Expected proof: Fails until independently approved quorum, then audited recovery succeeds.

TEST 10 — DEVICE COMPROMISE  [MOB,ENC,IAM]

Attack or operational scenario: User loses previously synced phone and is deprovisioned

Expected proof: New versions and future distribution denied; prior offline data limitation displayed.

TEST 11 — CROSS-COMPANY PROJECT  [EXT,TEN,IAM]

Attack or operational scenario: Tenant A shares selected file with Tenant B group

Expected proof: Named members only, approvals and keys verified, no blanket B rights.

TEST 12 — AUDIT TAMPERING  [RPT,SEC]

Attack or operational scenario: WP admin tries to delete download and authorization failure events

Expected proof: Independent audit continues to show original events and tampering alarm.

TEST 13 — AI LEAKAGE  [AIX,MET,IAM]

Attack or operational scenario: Revoked document exists in vector index and cached answer

Expected proof: Retrieval, cache and output no longer expose that source.

TEST 14 — PROMPT INJECTION  [AIX,WFL,SEC]

Attack or operational scenario: Malicious document instructs AI agent to email private file

Expected proof: No autonomous export, tool grant or workflow approval.

TEST 15 — BACKUP RESTORE  [OPS,IAM,REC]

Attack or operational scenario: Restore tenant from old snapshot including revoked roles

Expected proof: Reconciles current policy/hold/revocations before opening restored tenant.

TEST 16 — LOCALIZATION  [L10,UX]

Attack or operational scenario: Persian and Arabic RTL document sharing, approval and permission UI

Expected proof: Native validation finds no reversed affordances/IDs; screen-reader correct.

TEST 17 — MIGRATION  [MIG,IAM]

Attack or operational scenario: Import historic documents with mismatched identity and denied ACLs

Expected proof: Dry run reports exceptions; no overly broad grants; provenance preserved.

TEST 18 — COMPANY SEPARATION  [TEN,REC,ENC]

Attack or operational scenario: Split one subsidiary into two while legal hold exists

Expected proof: Approved custody, key rewrap, audit trail and retention remain valid.

TEST 19 — CLOUD EDITOR  [COL,ENC,API]

Attack or operational scenario: Attempt to open E2EE file in external online editor

Expected proof: Blocked unless approved conversion and explicit authorized disclosure.

TEST 20 — DISASTER RECOVERY  [OPS,ENC,RPT]

Attack or operational scenario: Simulate regional outage with KMS outage and independent logs

Expected proof: System follows declared RTO/RPO without fail-open; keys/audit recover.

# 13. Recommended implementation sequence

## Discover and govern

Resolve data ownership, tenant/legal structure, deployment jurisdiction, classification and data volumes. Select independent decision-makers and counsel.

## Prove boundaries before features

Build a security spike: WordPress bridge, independent identity, ten separate tenants, formal authorization checks and secure trusted-client key envelope.

## Demonstrate protected document lifecycle

Implement upload, quarantine, verified versions, document grants, separate modes, signed client, audit, key recovery decision, storage and restore.

## Implement records and guided user experience

Add reliable legal holds, approvals, search restricted to mode, multilingual core UX, WCAG audits and operational runbooks.

## Pilot subsidiary independence

Test two or more subsidiaries with different rules, then the remaining companies in waves; include an RTL pilot, cross-company collaboration and offboarding.

## Expand after independent assurance

Add full-text/AI/advanced editing, mobile sync, integrations and vertical modules only with individual threat and privacy reviews.

Do not present the full 140 baseline Core items as a small MVP. The first shippable slice should deliberately contain only the minimum working vertical flow plus the security and legal controls necessary for that flow; independent reviewers must approve expansion.

# 14. Independent standards and source references

References are design guidance and baseline material, not a certification statement. Jurisdiction-specific law requires counsel confirmation; security-standard versions must be frozen in the project's test plan at design signoff.

OWASP ASVS 5.0.0

Application security verification criteria

https://owasp.org/www-project-application-security-verification-standard/

OWASP MULTI-TENANT SECURITY CHEAT SHEET

Tenant boundaries across storage, cache, queues, logs and APIs

https://cheatsheetseries.owasp.org/cheatsheets/Multi_Tenant_Security_Cheat_Sheet.html

OWASP AUTHORIZATION CHEAT SHEET

Deny by default, least privilege, object authorization

https://cheatsheetseries.owasp.org/cheatsheets/Authorization_Cheat_Sheet.html

OWASP CRYPTOGRAPHIC STORAGE CHEAT SHEET

Key separation, authenticated encryption and key lifecycle

https://cheatsheetseries.owasp.org/cheatsheets/Cryptographic_Storage_Cheat_Sheet.html

NIST SP 800-63-4 (FINAL, JULY 2025)

Digital identity, authentication and federation

https://csrc.nist.gov/pubs/sp/800/63/4/final

NIST SP 800-57 PART 1 REV 5

Cryptographic key management planning

https://csrc.nist.gov/pubs/sp/800/57/pt1/r5/final

NIST SP 800-218 V1.1 (FINAL); V1.2 IS DRAFT AS OF OCT 2026

Secure software development / supply chain

https://csrc.nist.gov/projects/ssdf/publications

WORDPRESS REST API HANDBOOK

Permission callback and endpoint security

https://developer.wordpress.org/rest-api/extending-the-rest-api/adding-custom-endpoints/

WORDPRESS SECURITY NONCES HANDBOOK

Nonces are not authorization / identity

https://developer.wordpress.org/apis/security/nonces/

W3C WCAG 2.2

Accessibility acceptance benchmark

https://www.w3.org/TR/WCAG22/

ISO 15489-1:2016

Records governance principles

https://www.iso.org/standard/62542.html

UK ICO RIGHT TO ERASURE

Lawful erasure may have applicable exceptions; determine jurisdiction

https://ico.org.uk/for-organisations/uk-gdpr-guidance-and-resources/individual-rights/individual-rights/right-to-erasure/

MOZILLA, TRUSTWORTHY JAVASCRIPT FOR THE OPEN WEB (2026)

Server-supplied JavaScript integrity and E2EE delivery limitation

https://hacks.mozilla.org/2026/05/trustworthy-javascript-for-the-open-web/

# 15. Final design recommendation

Use the original 346-feature catalog as product inventory; use this review as the ownership, architectural decision and release-assurance companion. Start by demonstrating that (1) a WordPress compromise cannot access Zero-Knowledge plaintext/keys, (2) subsidiary identities and policies never bypass tenant bounds, (3) legal holds/recovery/backup restore remain consistent, and (4) independent reviewers can verify claims using reproducible tests.

Product differentiation should come from independently governed subsidiaries, transparent permission explanations, honest mode-specific capabilities, strong information-governance controls and accessible multilingual operations — not a claim of absolute security or an arbitrary feature count.